Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1 Submission	2

2 Report Information	3

2.1 Task Status	3

2.2 Plan for Next Week	3

2.3 Issues and Risks	4

2.4 Meeting Minutes	4

2.5 Metrics	4

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | miniTA |
| Week | 2 |
| Date of meeting | 12/10/2026 |
| Current phase / PA | PA0 |
| Prepared by | Nguyễn Cao Triết |
| Overall status | Green |

## Task Status

[Copy the tasks planned for this week from the task board.]

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Discussing project ideas between members | Nguyễn Cao Triết | 11/10/2026 | Done | 100% | Team discussion completed. |
| Deciding project idea | Nguyễn Cao Triết | 11/10/2026 | Done | 100% | miniTA selected. |
| Assigning roles | Nguyễn Thục Nghi | 11/10/2026 | Done | 100% | Roles agreed. |
| Create GitHub, Jira and Discord group | Nguyễn Cao Triết | 11/10/2026 | Done | 100% | Shared workspace created. |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Confirm miniTA project scope with TA | Team | 15/10/2026 |
| Research system architecture and technology stack; coordinate PA0 completion | Nguyễn Cao Triết | 18/10/2026 |
| Research applicant workflow, ATS criteria and initial functional requirements | Phùng Gia Mẫn | 18/10/2026 |
| Research UI/UX references and draft candidate and HR user flows | Tống Vân Anh | 18/10/2026 |
| Research backend stack, PostgreSQL data model and resume-parsing feasibility | Nguyễn Thục Nghi | 18/10/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| R1 | Resume parsing and transparent candidate matching may have technical constraints. | Medium | Compare rule-based matching with API-assisted approaches before PA1. | Nguyễn Thục Nghi | 18/10/2026 |
| R2 | The initial scope of ATS and AI matching may be too broad for the course timeline. | Medium | Define an MVP boundary and obtain TA feedback on the proposed scope. | Nguyễn Cao Triết | 15/10/2026 |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Nguyễn Cao Triết | Yes | Led discussion; set up GitHub, Jira and Discord; assigned roles. | Research architecture and stack; coordinate PA0. | None |
| Phùng Gia Mẫn | Yes | Discussed HR/candidate workflows and project ideas. | Research workflow, ATS criteria and requirements | None |
| Tống Vân Anh | Yes | Provided project and initial UI feedback. | Research UI/UX and draft HR/candidate flows | None |
| Nguyễn Thục Nghi | Yes | Provided feasibility feedback | Research backend, PostgreSQL and resume parsing | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 4 | 4 |
| Commits | 1 | 1 |
| Pull requests merged / reviewed | 0 | 0 |
| Open defects (PA5) | 0 | 0 |