Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Right-click here and choose “Update Field” to build the table of contents.

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | MiniTA |
| Week | 3 |
| Date of meeting | 18/10/2026 |
| Current phase / PA | PA1 |
| Prepared by | Nguyễn Cao Triết |
| Overall status | Green |

## Task Status

[Copy the tasks planned for this week from the task board.]

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| SCRUM-6 – Project planning and document integration | Nguyễn Cao Triết | 21/10/2026 | To Do | 0% | Phase gates, schedule, roles, cost estimate, document integration and AI usage log |
| SCRUM-7 – Define product vision and business scope | Phùng Gia Mẫn | 21/10/2026 | To Do | 0% | Problem statement, product position, stakeholders, MoSCoW scope and out-of-scope list. |
| SCRUM-8 – Design preliminary architecture and technology solution | Tống Vân Anh | 21/10/2026 | To Do | 0% | C4 System Context, technology stack, operating environment and technical collaboration setup |
| SCRUM-9 – Build WBS, effort estimates and risk register | Nguyễn Thục Nghi | 21/10/2026 | To Do | 0% | Three-level WBS, person-hour estimates and project risk register |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Prepare the PA2 SRS structure, consolidate product scope, build the initial Requirements Traceability Matrix and plan the requirements review | Nguyễn Cao Triết | 27/10/2026 |
| Elaborate the problem statement and stakeholders; draft functional requirements with IDs, MoSCoW priorities and sources | Phùng Gia Mẫn | 27/10/2026 |
| Create the use case diagram, actor list, use case list and initial wireframes for the main user flows | Tống Vân Anh | 27/10/2026 |
| Draft measurable non-functional requirements, business rules, acceptance criteria and detailed Must-have use case specifications | Nguyễn Thục Nghi | 27/10/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| R1 | Product scope may expand beyond the PA5 implementation capacity | Medium | Keep the agreed Must-have scope; require team approval before adding features | Phùng Gia Mẫn | 21/10/2026 |
| R2 | Architecture, WBS and schedule depend on the feature list being finalized first | Medium | Complete work in the order Vision → Architecture → WBS → Schedule and review cross-section consistency | Nguyễn Cao Triết | 21/10/2026 |
| R3 | Short PA1 preparation window may delay document integration and review | High | Each member updates their Jira task early; reserve time for cross-review and final integration | Nguyễn Cao Triết | 21/10/2026 |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Nguyễn Cao Triết | Yes | Hosted the project discussion; consolidated the PA1 scope and created the Jira work structure | Complete project planning, schedule, cost estimate and document integration | None |
| Phùng Gia Mẫn | Yes | Discussed and reviewed the miniTA project idea and applicant-management scope | Complete the product vision, stakeholders and MoSCoW feature scope | None |
| Tống Vân Anh | Yes | Discussed and reviewed the proposed system boundary and technical direction | Complete the C4 System Context diagram and technology solution | None |
| Nguyễn Thục Nghi | Yes | Discussed and reviewed the PA1 deliverables, estimation and project risks | Complete the WBS, effort estimation and risk register | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 4 | 8 |
| Commits | 1 | 2 |
| Pull requests merged / reviewed | 3 | 3 |
| Open defects (PA5) | N/A | N/A |